## Slide 1: Development Timeline
On-going Partner Development
Kickoff Calls
Architecture Review
Partner Recruit
2013
2013
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
2013
Project End
11/30/13
Milestone 3
10/31/13
Milestone 2
8/15/13
Milestone 1
6/30/13
Project Start
1/15/13
1/15/13
4/30/13
Legal Agreements Executed
3/30/13
4/30/13
4/15/13
6/30/13
4/15/13
6/30/13
6/30/13
10/31/13
Partner Marketing
10/15/13
12/1/13